## Slide 1
SpaceboatMania
Testing Guide — Step by Step
Build and test one canonical authored pack end to end
Target route: main_menu → new game → space → planet POI → atmosphere → landing region → rooms → combat → MV return → atmosphere → space

## Slide 2
What This Guide Proves
Pack creation and pack-aware saves
Authored player, attack, projectile, item, equipment data
Authored UI screens matching the contract
Authored systems, realms, regions, and MV rooms
Authored entities and behaviors
Authored dialogue, shops, and triggers
Save/load and failure recovery paths
Source of Truth Rules
If editor exposes something not in SUPPORTED_FEATURES.md → bug
If save/pack validation rejects data → blocking
If runtime disagrees with contract after validation → runtime bug
Don't work around validator failures by editing JSON manually
Prerequisites
Project root: D:/spacegame2/project.godot
Use one fresh pack name (e.g. "golden_path")
Have a Godot 4.x executable available

## Slide 3
Validation Commands
Run these before AND during playtesting — not only at the end
Pack validation:
powershell -ExecutionPolicy Bypass -File .\tools\validate_ui_contract.ps1 -PackId golden_path
Smoke-pack validation:
powershell -ExecutionPolicy Bypass -File .\tools\validate_ui_contract.ps1 -SmokePack
Doc drift check:
powershell -ExecutionPolicy Bypass -File .\tools\validate_ui_contract.ps1 -SyncDocs -CheckDocs
Custom Godot path:
powershell -ExecutionPolicy Bypass -File .\tools\validate_ui_contract.ps1 -GodotBin "C:\path\to\godot.exe" -PackId golden_path
What pack validation checks:
Authored UI screens & input-map targets
Pack manifest references
System / POI / realm / room references
Room dimensions, doors, hierarchy
Trigger, dialogue, shop references
Entity / behavior references
Player-content cross references
Attack, projectile, item, equipment, ability links

## Slide 4
Step 1 of 12
Phase 1: Create The Pack
Steps
From the main menu, click Editor
Create a new pack — e.g. "golden_path"
Confirm the suite shell opens on Campaign tab
Expected Results
Authored data root exists under user://Packs/<pack>/
Top tabs: Campaign, Objects, World, Triggers, UI + FX, Audio, Playtest
Seeded authored UI screens under user://Packs/<pack>/UI/screens/
Default input_map.json present under user://Packs/<pack>/UI/
Exit Criteria
Pack directory structure created
All 7 tabs visible in editor suite shell
Seeded UI screens exist on disk

## Slide 5
Step 2 of 12
Phase 2: Author The Player Baseline
Suite path: Objects → Player
Minimum Viable Player
Pose/sprite data: idle, run, jump, one attack
collision_width
hurtbox_x, hurtbox_y, hurtbox_w, hurtbox_h
weapon_anchor_x, weapon_anchor_y
Minimum Content Set
Attack: "blaster_basic"
Charged attack: "blaster_charged"
Projectile: "bolt_basic"
Item: "medkit"
Equipment: "starter_blaster"
Ability: "double_jump"
Exit Criteria
Player content saves cleanly
Attack → projectile links validate
Charged attack → attack links validate
Equipment → attack/ability links validate
Item effects within the supported effect surface

## Slide 6
Step 3 of 12
Phase 3: Author The Starting Ship
Suite path: Campaign → Starting Ship
Author
1 starting ship template ("starter_shuttle")
1 valid core
A minimal module layout
1 starter combat module for opening space segment
Also Verify
Ship builder opens from the suite shell
Ship save persists after close/reopen
Test Fly launches the actual space runtime
Defeat during Test Fly recovers without losing ship state
Exit Criteria
Pack manifest points at a real starting ship template
Ship loads without fallback/default junk
Builder save and reload round-trip correctly

## Slide 7
Step 4 of 12
Phase 4: Author The Minimal UI Slice
Suite path: UI + FX → UI + Cinematics
Required Screens
main_menu
new_game, load_game, quit_game
hud
HP bar → player.hp/max_hp, weapon label → current_weapon.name, NO buttons
pause
resume, save_game, quit_to_menu
inventory
tab bar, one list/grid, close button
More Screens
shop
item list → shop.items, buy/sell if needed, close
dialogue_box
speaker label, text area, choice list → choose_dialogue
game_over
load_game or load_slot, quit_to_menu
map / boss_intro
optional but supported
TIP
For art-driven buttons: use the "..." picker on sprite_source, sprite_normal, sprite_hover, sprite_pressed. Use IMPORT in the texture picker for pack-local PNGs. Leave hover/pressed blank to reuse normal.
Exit Criteria
Every required screen saves without validation errors
Bindings match SUPPORTED_FEATURES.md contract
No HUD button/item actions authored
Button triggers wired through ui_button / fire_event

## Slide 8
Step 5 of 12
Phase 5: Author The World
Suite paths: World → Systems + Planets | World → Realm + Regions
Hierarchy
Pack → System → Realm → Region → MV Rooms
Author Exactly One Slice
1 system, 1 realm, 1 region
4–6 rooms
1 planet POI linking system to realm
Recommended Room IDs
start_room
hallway_a
item_room
shop_room
gate_room
boss_room
Setup Notes
POI realm = your test realm id
Leave "Pack Override" blank (unless testing cross-pack)
Leave "Spawn Room" blank for canonical path
Set valid start_region on the realm
Set atmosphere ground/structure content
Exit Criteria
System / realm / region / room references all validate
Door targets are real rooms • POI → realm link validates • Region start room resolves

## Slide 9
Step 6 of 12
Phase 6: Environment Authoring
For Each Room
Paint enough tiles to navigate
Add solid collision
Add one hazard somewhere useful
Set room metadata cleanly
Recommended Room Roles
start_room
Safe intro
hallway_a
Traversal
item_room
Progression pickup
shop_room
Dialogue / shop interaction
gate_room
Progression check
boss_room
Combat proof
Exit Criteria
Room data round-trips through the environment tooling
Collision works • Hazards work
Room metadata saves and reloads correctly

## Slide 10
Step 7 of 12
Phase 7: Entity And Behavior
Create
1 enemy definition — "crawler_basic"
1 behavior tree — "crawler_patrol"
Entity Must Define
hp
contact_damage
contact_cooldown
move_speed
Placement
Place the entity in boss_room or a dedicated combat room.
Exit Criteria
Entity → behavior reference validates
Room placement references a real entity id
Runtime enemy contact/combat uses authored data, not hardcoded fallback

## Slide 11
Step 8 of 12
Phase 8: Dialogue, Shop, Trigger Chain
Build one connected chain — not disconnected samples
Recommended Chain
1. In shop_room, NPC starts dialogue "shopkeep_intro"
2. Dialogue branches on item / ability / flag / variable condition
3. Dialogue can open a shop or fire a trigger event
4. Shop sells "medkit" and optionally one progression item
5. Trigger in gate_room checks the progression condition
6. One authored return interaction exits MV back to atmosphere overworld
Authored Return Setup
Add an interactable in one MV room
On interact, fire trigger action "return_to_overworld"
Leave region_id, x, y blank for default test path
Exit Criteria
Dialogue / shop / trigger validation passes • No dangling IDs
Shop item references are real authored items • Return path reaches atmosphere overworld

## Slide 12
Step 9 of 12
Phase 9: Save / Load / Recovery
Add one clear save/checkpoint moment in the route
At Minimum Prove
A save action exists in reachable UI
The authored run can be resumed without manual data edits
Game over can recover through the authored path
Recommended Checks
Pause-menu save / load
Main-menu load slot path
Game-over load slot path
Exit Criteria
Save/load works from reachable authored UI
Game-over recovery is real, not editor-only

## Slide 13
Step 10 of 12
Phase 10: Validate Before Play
Before any serious manual play pass:
Run pack validation
Treat every error as BLOCKING
Treat every warning as suspect until explained
Common UI Validation Failures
Unknown screen ids in UI/input_map.json
Unsupported bindings
Unsupported actions for a given host
Invalid open_screen targets
Missing required action_args
Non-integer args for load_slot or choose_dialogue
Target screen reference that doesn't exist in pack yet

## Slide 14
Manual Play Checklist
Step 11 of 12
1. Authored main menu appears
2. new_game starts the authored pack
3. Authored starting ship loads in space
4. HUD bindings show live values (no placeholders)
5. Space flight is playable
6. Planet POI enters atmosphere overworld
7. Atmosphere ground content renders
8. Atmosphere billboards/structures placed correctly
9. Landing enters region start room in MV
10. Player can move, jump, attack (authored data)
11. Authored attack/projectile behavior occurs
12. Inventory opens and shows authored content
13. Room transitions work
14. Hazard damage works
15. Enemy contact/combat works
16. Dialogue opens and branches
17. Shop opens and buying works
18. Gate logic respects authored state
19. MV return interaction exits to atmosphere
20. Atmosphere exit returns to space cleanly
21. Pause menu works
22. Save/load works
23. Game-over flow works if triggered

## Slide 15
Recording Failures & Success Criteria
Step 12 of 12
For Every Failure, Record
Pack id
Phase of the run
Which editor authored the data
Which file or content id was involved
What you expected vs what happened
Should save validation have caught it?
Should pack validation have caught it?
High-Value Bugs
Runtime failures that should have been rejected at save time
Runtime failures that should have been caught by pack validation
Doc claims that the code does not actually honor
Success Criteria
Canonical pack created entirely through pack-aware tools
Validation passes without unexplained errors
Authored run is playable E2E across space, atmosphere, and MV
UI screens obey the published contract
Docs and runtime behavior match
Remaining failures are narrow bugs, not systemic contract lies
What NOT To Do Yet
Build a large world
Polish visuals heavily
Create many enemies before one path is proven
Create many items/abilities before one progression path works
Rely on unsupported screen ids, bindings, or actions